## Slide 1
Estrategia de Automatización
de Pruebas
Hoja de ruta en 5 fases · Con ejemplos de código reales por tecnología
1. Diagnóstico
2. Estándares
3. Herramientas
4. Piloto
5. Implementación

## Slide 2
Hoja de Ruta
5 fases secuenciales · Cada fase tiene estándares, herramientas y código de referencia
01
Diagnóstico
Lineas de productos
02
Estándares
Tecnologias
03
Herramientas
Por capa
04
Piloto
Planificación
05
Implementación
Ejecución
OBJETIVO: Demostrar valor con el piloto antes de escalar a todos los productos

## Slide 3
FASE 1
Fundamentos y Diagnóstico
· Mapeo del panorama actual
🗂 Inventario de sistemas
Catalogar tecnologías por línea de producto
(Java, Python, Node.js, C#, AS400)
⚡ Criticidad y volumen
Identificar qué tiene mayor impacto
y más pruebas manuales activas
📊 Madurez actual
¿Hay pruebas documentadas?
¿Existen casos de regresión definidos?
🛠 Recursos disponibles
Herramientas, infraestructura,
presupuesto y equipo disponible

## Slide 4
FASE 2
Estructura Estándar de Proyectos
Convención uniforme sin importar el lenguaje de cada producto
Estructura
producto-automation/
├── tests/
│ ├── unit/ # Pruebas unitarias
│ ├── integration/ # APIs, bases de datos
│ ├── e2e/ # Flujos completos
│ └── smoke/ # Críticas y rápidas
├── config/
│ ├── environments.yaml
│ └── test-data/
├── docs/
│ ├── SETUP.md
│ └── STANDARDS.md
└── CI-CD/
└── .github/workflows/
Naming
# Patrón de nomenclatura
test_[feature]_[scenario]_[resultado]
# Ejemplos:
test_login_valid_credentials_returns_token
test_payment_invalid_amount_shows_error
test_user_duplicate_email_returns_400
Config
# environments.yaml
dev:
base_url: http://localhost:8080
db: postgres://dev-host/testdb
qa:
base_url: https://qa.miapp.com
db: postgres://qa-host/testdb
staging:
base_url: https://staging.miapp.com

## Slide 5
FASE 3
Selección de Herramientas por Capa
Pruebas Unitarias
JUnit 5 / pytest / Jest / xUnit
Cobertura de lógica de negocio por tecnología. Mocks con Mockito (Java) o equivalente.
Pruebas de Integración
Karate · SOAPUI ·
Validación de contratos entre servicios. JSON fixtures y faker libraries.
E2E
Playwright · Selenium · Serenity · Cuccumber
Flujos completos multi-browser. Playwright: TypeScript, Java y mayor velocidad.
Performance
JMeter ·
Pruebas a multiplataformas según arquitectura del producto.
AS400 / Legado
JUnit + JT400 wrapper
Envolver RPG/COBOL con Java wrapper que expone el legado como servicios testables.

## Slide 6
JAVA · JUnit 5
Pruebas Unitarias — Spring Boot
Patrón AAA (Arrange · Act · Assert) con Mockito para dependencias
Java
// UserServiceTest.java
@ExtendWith(MockitoExtension.class)
public class UserServiceTest {
@Mock private UserRepository userRepository;
@Mock private EmailService emailService;
@InjectMocks private UserService userService;
@Test
void testCreateUserSuccess() {
// Arrange
String email = "juan@example.com";
when(userRepository.save(any()))
.thenReturn(new User(email, "Juan"));
// Act
User result = userService.createUser(email, "Juan");
// Assert
assertNotNull(result);
assertEquals(email, result.getEmail());
verify(userRepository, times(1)).save(any());
verify(emailService).sendWelcomeEmail(email);
}
}
Maven
// Dependencias pom.xml
<dependency>
<groupId>org.springframework.boot</groupId>
<artifactId>spring-boot-starter-test</artifactId>
<version>3.0.0</version>
<scope>test</scope>
</dependency>
<dependency>
<groupId>org.mockito</groupId>
<artifactId>mockito-core</artifactId>
<version>5.2.0</version>
</dependency>
Edge case
@Test
void testCreateUser_EmptyEmail_Throws() {
// Act & Assert
assertThrows(
IllegalArgumentException.class,
() -> userService.createUser("", "Juan")
);
// Verificar que NO se guardó
verify(userRepository, never()).save(any());
verify(emailService, never())
.sendWelcomeEmail(anyString());
}

## Slide 7
NODE.JS · Jest
Pruebas Unitarias — Node.js / Express
Jest mocks para aislar dependencias · async/await nativo
JavaScript
// userService.test.js
const UserService = require('./userService');
describe('UserService', () => {
let userService, userRepository, emailService;
beforeEach(() => {
userRepository = {
save: jest.fn(),
findById: jest.fn(),
};
emailService = { sendWelcomeEmail: jest.fn() };
userService = new UserService(
userRepository, emailService
);
});
test('should create user successfully', async () => {
const email = 'juan@example.com';
userRepository.save.mockResolvedValue({ email });
const result = await userService.createUser(email, 'Juan');
expect(result.email).toBe(email);
expect(userRepository.save).toHaveBeenCalledWith({ email, name: 'Juan' });
expect(emailService.sendWelcomeEmail).toHaveBeenCalledWith(email);
});
});
Config
// package.json
{
"scripts": {
"test": "jest",
"test:watch": "jest --watch",
"test:coverage": "jest --coverage"
},
"devDependencies": {
"jest": "^29.5.0",
"supertest": "^6.3.3"
}
}
Edge case
test('empty email throws error', async () => {
await expect(
userService.createUser('', 'Juan')
).rejects.toThrow('Email cannot be empty');
expect(userRepository.save)
.not.toHaveBeenCalled();
expect(emailService.sendWelcomeEmail)
.not.toHaveBeenCalled();
});
// Ejecutar: npm test -- --watch

## Slide 8
PYTHON · pytest
Pruebas Unitarias — Python / FastAPI
pytest fixtures · unittest.mock para dependencias · sintaxis limpia y expresiva
Python
# test_user_service.py
import pytest
from unittest.mock import Mock
from user_service import UserService
class TestUserService:
@pytest.fixture(autouse=True)
def setup(self):
self.user_repository = Mock()
self.email_service = Mock()
self.user_service = UserService(
self.user_repository,
self.email_service
)
def test_create_user_success(self):
email = 'juan@example.com'
result = self.user_service.create_user(email, 'Juan')
assert result['email'] == email
self.user_repository.save.assert_called_once()
self.email_service.send_welcome_email\
.assert_called_once_with(email)
def test_empty_email_raises(self):
with pytest.raises(ValueError, match='Email cannot be empty'):
self.user_service.create_user('', 'Juan')
self.user_repository.save.assert_not_called()
Setup
# requirements-dev.txt
pytest==7.3.1
pytest-asyncio==0.21.0
pytest-mock==3.10.0
httpx==0.24.0 # async test client
# Ejecutar:
pytest # todos
pytest -v # verbose
pytest --cov=app # coverage
pytest -k 'test_create' # filtrar
Avanzado
def test_get_user_not_found(self):
# Arrange
self.user_repository.find_by_id\
.return_value = None
# Act & Assert
with pytest.raises(Exception,
match='User not found'):
self.user_service.get_user_by_id(999)
# conftest.py (fixtures globales)
@pytest.fixture(scope='session')
def db_connection():
return create_test_db()

## Slide 9
AS400 · JT400
Pruebas Unitarias en Sistemas Legados — AS400
Java wrapper sobre RPG/COBOL · JUnit 5 · Biblioteca IBM JT400 (Toolbox for Java)
Maven + Pool
// pom.xml — Dependencia JT400
<dependency>
<groupId>com.ibm.as400</groupId>
<artifactId>jt400</artifactId>
<version>11.0</version>
</dependency>
// AS400ConnectionPool.java
public class AS400ConnectionPool {
public static AS400 getConnection() {
return new AS400(
"hostname", "user", "password"
);
}
}
Base Class
// AS400TestBase.java — Clase base
public abstract class AS400TestBase {
protected AS400 as400;
@Before public void setup() {
as400 = AS400ConnectionPool.getConnection();
}
@After public void teardown() {
as400.disconnectAllServices();
}
}
Test RPG
// RPGWrapper.java — Test del programa RPG
public class RPGWrapperTest extends AS400TestBase {
@Test
public void testRPGFunction() {
// Llamar programa RPG desde Java
ProgramCall pc = new ProgramCall(as400);
pc.setProgram(
"/QSYS.LIB/TULIB.LIB/MYPROG.PGM"
);
ProgramParameter[] params =
new ProgramParameter[2];
// Input: valor 100
params[0] = new ProgramParameter(100);
// Output: buffer de salida
params[1] = new ProgramParameter(10);
pc.run(params);
byte[] output = params[1].getOutputData();
int resultado = BinaryConverter
.byteArrayToInt(output, 0);
// Verificar resultado esperado
assertEquals(110, resultado);
}
}
// Ejecutar: mvn test -Dtest=RPGWrapperTest

## Slide 10
API · Karate
Pruebas de Integración — Karate DSL
Sintaxis BDD Gherkin · Validación de respuestas JSON · Sin código Java adicional
Karate
# user_api.feature
Feature: User API Tests
Background:
* url 'http://localhost:8080/api'
* header Content-Type = 'application/json'
Scenario: Create user successfully
Given path '/users'
And request { email: 'juan@example.com',
name: 'Juan Pérez' }
When method post
Then status 201
And match response == {
id: '#number',
email: 'juan@example.com',
name: 'Juan Pérez'
}
Scenario: User not found
Given path '/users/999'
When method get
Then status 404
Scenario: Invalid email
Given path '/users'
And request { email: '', name: 'Juan' }
When method post
Then status 400
And match response.error == 'Email is required'
Runner
// UserApiTest.java (runner)
import com.intuit.karate.junit5.Karate;
class UserApiTest {
@Karate.Test
Karate testAll() {
return Karate
.run("classpath:features")
.relativeTo(getClass());
}
}
// Ejecutar: mvn test
Maven
<!-- pom.xml -->
<dependency>
<groupId>com.intuit.karate</groupId>
<artifactId>karate-junit5</artifactId>
<version>1.3.1</version>
<scope>test</scope>
</dependency>
# Filtrar por tag:
mvn test -Dkarate.options=
"--tags @smoke"

## Slide 11
E2E · Serenity BDD
E2E Backend — Serenity + Cucumber
Flujos completos de negocio · Reportes HTML detallados · Integración REST Assured
Feature
# user_registration.feature
Feature: User Registration E2E
Background:
* the user is on the system
* the database is clean
@smoke @e2e
Scenario: User registers successfully
Given the user wants to register
When the user provides valid details
| email | juan@example.com |
| password | SecurePass123! |
| name | Juan Pérez |
And the user confirms the registration
Then the system should create the user
And a confirmation email should be sent
And the user can login with new credentials
@regression @e2e
Scenario: Duplicate email is rejected
Given a user already exists with email
"existing@example.com"
When a new user tries with the same email
Then the system shows error
"Email already registered"
And only one user exists with that email
Steps Java
// UserRegistrationSteps.java
public class UserRegistrationSteps {
private String baseUrl =
"http://localhost:8080/api";
private Response lastResponse;
private Map<String,String> data;
@Given("the database is clean")
public void databaseIsClean() {
given().when()
.delete(baseUrl + "/test/cleanup")
.then().statusCode(204);
}
@When("the user confirms the registration")
public void userConfirmsRegistration() {
lastResponse = given()
.contentType("application/json")
.body(data)
.when().post(baseUrl + "/auth/register")
.then().extract().response();
}
@Then("the system should create the user")
public void systemCreatesUser() {
assertThat(lastResponse.statusCode())
.isEqualTo(201);
assertThat(lastResponse.jsonPath()
.getString("id")).isNotNull();
}
}

## Slide 12
E2E · Playwright
E2E Frontend Web — Playwright
Multi-browser (Chrome / Firefox / Safari) · TypeScript nativo · Modo UI y trazas de debug
TypeScript
// e2e/user-registration.spec.ts
import { test, expect } from '@playwright/test';
test.describe('User Registration E2E', () => {
test.beforeEach(async ({ page }) => {
await page.goto('/register');
});
test('register successfully', async ({ page }) => {
const email = `user-${Date.now()}@test.com`;
await page.fill('[data-testid=email-input]', email);
await page.fill('[data-testid=password-input]',
'SecurePassword123');
await page.fill('[data-testid=name-input]',
'Juan Test');
await page.click('[data-testid=submit-button]');
await expect(
page.locator('[data-testid=success-message]')
).toBeVisible();
await expect(
page.locator('[data-testid=success-message]')
).toContainText('Registration successful');
});
test('show error for invalid email', async ({ page }) => {
await page.fill('[data-testid=email-input]', 'bad');
await page.click('[data-testid=submit-button]');
await expect(
page.locator('[data-testid=email-error]')
).toBeVisible();
});
});
Config
// playwright.config.ts
export default defineConfig({
testDir: './e2e',
fullyParallel: true,
retries: process.env.CI ? 2 : 0,
reporter: [['html'], ['junit',
{ outputFile: 'results.xml' }]],
use: {
baseURL: 'http://localhost:3000',
trace: 'on-first-retry',
screenshot: 'only-on-failure',
},
projects: [
{ name: 'chromium' },
{ name: 'firefox' },
{ name: 'webkit' },
],
});
CLI
# Comandos clave
npx playwright install
# Ejecutar todos los tests
npx playwright test
# Modo UI (recomendado para debug)
npx playwright test --ui
# Navegador específico
npx playwright test --project=chromium
# Generar tests automáticamente
npx playwright codegen http://localhost:3000

## Slide 13
CI/CD · GitHub Actions
Pipeline de Automatización CI/CD
Ejecución automática en cada PR · Reporte Allure · Notificación Slack
YAML
# .github/workflows/test.yml
name: Test Suite
on:
push:
branches: [main, develop]
pull_request:
branches: [main]
jobs:
unit-tests:
runs-on: ubuntu-latest
steps:
- uses: actions/checkout@v3
- name: Set up JDK 17
uses: actions/setup-java@v3
with: { java-version: '17' }
- name: Run unit tests
run: mvn test -Dtest='*UnitTest'
- name: Run API tests (Karate)
run: mvn test -Dtest='*ApiTest'
- name: Run E2E Playwright
run: |
npm ci
npx playwright install --with-deps
npx playwright test
- name: Upload Allure results
uses: actions/upload-artifact@v3
with:
name: allure-results
path: target/allure-results
Job Integración
integration-tests:
needs: unit-tests
runs-on: ubuntu-latest
services:
postgres:
image: postgres:14
env:
POSTGRES_PASSWORD: test
options: --health-cmd pg_isready
steps:
- name: Run integration
run: mvn test -Dtest='*IntTest'
env:
DB_URL: postgres://localhost/test
Notificación
notify:
needs: [unit-tests, integration-tests]
if: always()
steps:
- name: Slack notification
uses: 8398a7/action-slack@v3
with:
status: ${{ job.status }}
text: 'Test Suite: ${{ job.status }}'
env:
SLACK_WEBHOOK_URL: ${{ secrets.SLACK_WEBHOOK }}

## Slide 14
CI/CD · GitHub Actions
Pipeline de Automatización CI/CD
Ejecución automática en cada PR · Reporte Allure ·
Pipeline

## Slide 15
FASE 4
Planificación del Piloto
No automatices todo — elige el producto correcto para comenzar
✅ Crítico para el negocio
✅ Flujos claros y documentados
✅ Complejidad manejable (sin AS400 aún)
✅ Soporte activo del equipo
💡 Piloto recomendado
Backend API + Frontend Web · Sin AS400 en la primera iteración
Demuestra valor rápidamente y genera confianza del equipo antes de escalar al legado.

## Slide 16
FASE 5
Implementación del Piloto
1
Setup de Infraestructura
→ Repositorio centralizado
(GitHub / GitLab / Bitbucket)
→ Pipeline CI/CD base
(GitHub Actions / Jenkins)
→ Test environment estable
con datos controlados
→ Reporting centralizado
(Allure Report / TestRail)
2
Crear Suite Base
5–10 Pruebas unitarias
Backend core · JUnit / pytest / Jest
5–10 Pruebas de API
Contratos e integración · Karate
5–10 Pruebas E2E
Flujo crítico · Playwright
🎯 Objetivo: demostrar valor rápido y ganar confianza del equipo.

## Slide 17
Stack de Herramientas Centralizadas
Tooling compartido por todos los equipos y líneas de producto
🗂
Repositorio
GitHub / GitLab
⚙️
CI / CD
GitHub Actions · Jenkins
📊
Reporting
Allure Report · TestRail
📡
Monitoreo
Grafana · Dashboard custom
📝
Documentación
Confluence · Wiki en repo
💬
Comunicación
Slack o teams, clases a buen ritmo